Project Planning Phase

Initial Project Planning Template

| Date | 10/07/2026 |
| --- | --- |
| Name | SYED MOHAMMAD KHAJA |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a data analyst, I can collect historical credit card application datasets from reliable sources. | 2 | High | Self |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I can clean missing values, remove duplicates, and preprocess the dataset for training. | 3 | High | Self |
| Sprint-1 | Exploratory Data Analysis | USN-3 | As a data scientist, I can analyze applicant features to identify patterns affecting credit approval. | 2 | High | Self |
| Sprint-2 | Feature Engineering | USN-4 | As a data scientist, I can select and transform important features to improve model performance. | 2 | High | Self |
| Sprint-2 | Model Development | USN-5 | As a developer, I can train machine learning models such as Logistic Regression, Decision Tree, and Random Forest for credit approval prediction. | 5 | High | Self |
| Sprint-2 | Model Evaluation | USN-6 | As a developer, I can evaluate models using Accuracy, Precision, Recall, F1-Score, and ROC-AUC. | 3 | High | Self |
| Sprint-3 | Prediction System | USN-7 | As a user, I can enter applicant details and receive a prediction of credit card approval or rejection. | 5 | High | Self |
| Sprint-3 | User Interface | USN-8 | As a user, I can interact with a simple web interface to submit application details. | 3 | Medium | Self |
| Sprint-3 | Testing | USN-9 | As a tester, I can verify the prediction system using multiple test cases and validate its performance. | 2 | Medium | Self |
| Sprint-3 | Deployment & Documentation | USN-10 | As a project team member, I can deploy the application and prepare project documentation and user guide. | 3 | Medium | Self |